To complete the entire Consumer Defensive implementation, the remaining work should proceed in this order.

1. Close Stage 6B on v3.18

This is the immediate priority.

- Create a transaction-consistent backup of the latest validated database.

- Run adapter v3.18 / extraction terms v8 against the existing sealed 2019–2026 filing and exhibit inventory.

- Rebuild specialized observations and historical financial derivations.

- Run the Stage 6B validator.

- Publish coverage by:

  - cohort;

  - metric;

  - ticker;

  - current versus historical scope;

  - direct versus derived extraction;

  - evidence state.

- Compare against the v3.17 baseline:

  - 512/1,079 overall;

  - 511/1,022 SEC-addressable;

  - 487/916 current SEC-addressable;

  - 4,378 historical observations.

- Audit every new observation and every coverage loss relative to v3.17.

- Preserve validated new positive and prohibited examples in the golden corpus.

Do not add more generic aliases until this replay shows exactly where v3.18 still misses.

2. Recover residual PDF failures

Only after the normal v3.18 replay:

- Generate the failure-only PDF manifest with script 13k.

- Confirm it contains only exact parser_failure ticker/metric pairs.

- Run script 13a with bounded OCR against that manifest.

- Generate the OCR adjudication pack.

- Review any plausible OCR measurements.

- Replay accepted/rejected decisions with script 13j.

- Rebuild and revalidate Stage 6B coverage.

- Keep oversized, unreadable, or ambiguous documents unavailable rather than fabricating values.

Manual review is required only if OCR or v3.18 produces genuinely ambiguous evidence.

3. Freeze the final specialized-metric contract

After coverage stabilizes:

- Classify every registered metric as:

  - technically usable;

  - usable only sector-wide;

  - usable for a particular cohort;

  - measurement-only;

  - non-SEC;

  - unavailable.

- Freeze:

  - definitions;

  - units;

  - direction policies;

  - applicability masks;

  - freshness limits;

  - derivation formulas;

  - minimum breadth and history.

- Keep market-share evidence separate until selective-disclosure bias is validated.

- Rerun the unchanged Stage 6A validator after applying the finalized overlays.

- Confirm all specialized weights remain zero before factor validation and governance approval.

4. Build the real Stage 6C historical panel

The Stage 6C code exists, but it still needs a real-data run.

- Run script 14 from January 2, 2019 through the final cutoff.

- Run validator 14a.

- Verify:

  - PIT membership;

  - next-session entry lag;

  - no future SEC acceptance;

  - delisted-company terminal returns;

  - XLP and beta-adjusted SPY forward returns;

  - cohort breadth;

  - missing and stale classifications;

  - deterministic row and manifest hashes.

- Report which metrics have enough historical observations and issuer breadth for statistical testing.

- Preserve inadequate metrics as measurement-only.

5. Execute shared factor validation

Use scripts 15 and 15a.

- Test each eligible specialized metric at 21, 63, and 126 trading days.

- Run:

  - sector-wide tests;

  - cohort-specific tests where at least 12 issuers qualify;

  - regime and chronological-half tests.

- Measure:

  - rank IC;

  - direction stability;

  - top-minus-bottom spread;

  - turnover;

  - transaction-cost-adjusted spread;

  - independent-window consistency;

  - BH-FDR significance.

- Decide for each metric:

  - retain for scoring research;

  - retain only as a monitoring diagnostic;

  - require hierarchical/sector-wide treatment;

  - reject.

- Verify the immutable campaign ledger.

Passing shared factor validation is necessary, but it does not automatically authorize a production weight.

6. Implement Stage 7 baseline scoring

This stage is not yet implemented.

Required work:

- Create versioned Stage 7 schema and migrations.

- Freeze the initial reviewed weights.

- Define missing-data and cohort-normalization behavior.

- Produce dated PIT scores and ranks.

- Give every current security either:

  - a valid score; or

  - an explicit review/demotion reason.

- Keep shadow scores observable while portfolio_candidate_gate=0.

- Add Stage 7 build and validation scripts.

- Add deterministic hash, lineage, and no-future-data tests.

7. Implement Stage 8 constrained calibration

Stage 8 remains report-only research.

- Define chronological training, embargo, validation, and holdout intervals.

- Register the baseline and candidate models before testing.

- Run constrained weight searches with:

  - component caps;

  - cohort-concentration caps;

  - turnover constraints;

  - minimum factor breadth.

- Perform walk-forward refits.

- Compare candidates against the frozen Stage 7 baseline.

- Publish accepted, rejected, and inconclusive results.

- Prevent Stage 8 from modifying Stage 7 weights automatically.

8. Implement Stage 9 portfolio backtesting

- Test Stage 7 and registered Stage 8 candidates.

- Produce:

  - long-only;

  - long-short;

  - equal-weight;

  - score-weighted;

  - XLP-relative simulations.

- Include:

  - turnover;

  - transaction costs;

  - borrow costs where available;

  - drawdown;

  - volatility;

  - capacity;

  - cohort concentration;

  - delisted terminal returns.

- Keep all output report-only.

- Add PIT, survivorship, cost, and deterministic-replay tests.

9. Implement Stage 10 publishing

Build deterministic current and dated outputs:

- final rank table;

- company scorecards;

- cohort summaries;

- specialized-metric coverage;

- risk flags;

- review queue;

- factor-validation evidence links;

- Stage 9 summary;

- data-quality and freshness status.

Historical rows must remain explicitly non-investable unless strict OOS conditions are satisfied.

10. Implement Stage 10B governance

Create the signal registry and lockbox containing:

- approved definitions and weights;

- evidence package hashes;

- factor-validation verdicts;

- walk-forward results;

- backtest references;

- promotion state;

- rollback version;

- reviewer and decision timestamps.

The allowed states should remain distinct:

- promoted

- shadow_monitor

- deferred

No statistical process should promote itself automatically.

11. Implement Stage 11 Portfolio Layer integration

- Add the neutral consumer_defensive file adapter.

- Require the Stage 10 dated-file contract.

- Map the sector to Consumer Staples and benchmark to XLP.

- Enforce:

  - valid OOS flag;

  - freshness;

  - finite scores;

  - portfolio candidate gate;

  - non-investable historical sidecars.

- Add the approved sector cap.

- Update risk, optimizer, macro-taxonomy, valuation, and cross-sector configuration.

- Run collection, contract, calibration, risk, optimizer, and end-to-end tests.

The Portfolio Layer must not import Consumer Defensive code or open its database.

12. Implement Stage 12 refresh orchestration

Create one independent refresh runner with:

- explicit step ordering;

- --asof;

- --dry-run;

- --skip-network;

- bounded step selection;

- restart/resume;

- fail-fast behavior;

- per-step logs;

- final validation;

- health manifest;

- promoted and shadow-monitor profiles.

Routine refreshes must exclude calibration searches, portfolio backtests, and one-time history imports.

13. Run historical dated-output backfill

After Stage 12 is stable:

- Generate restartable daily outputs from January 2, 2019.

- Use only data available at each as-of date.

- Validate rank table, sidecar, and manifest dates.

- Keep reconstructed historical scores non-OOS unless contemporaneous capture can be proven.

- Restore the current latest dashboard after the backfill.

- Verify restartability by date and chunk.

14. Final acceptance and deployment

- Run a clean-room chronological replay on a disposable copy.

- Run the full test suites and static checks.

- Compare all database and artifact hashes against the retained acceptance run.

- Rehearse every migration on a production backup.

- Verify rollback.

- Obtain explicit governance decisions for:

  - accepted metric weights;

  - promotion state;

  - Portfolio Layer cap;

  - remaining review exceptions.

- Only then migrate and refresh production.

- Monitor the first live runs and retain the prior production state for rollback.

The immediate work is therefore: v3.18 replay → residual PDF recovery → final Stage 6B coverage → real Stage 6C panel → factor validation. Stages 7–12 should not begin until those results identify which specialized metrics are actually usable.